| Improve performance measurements | 0 | 6 hours | 4 hours | Greg | YES | YES |
| --- | --- | --- | --- | --- | --- | --- |
| Format output | 0 | 1 hour | 1 hour | Greg | YES | YES |
| Tune Weights | 0 | 3 hours | 3 hours | Greg & Axel | YES | YES |
| Create Group class to hold data for indexing/blocking | 0 | 2 hours | 1 hour | Greg | YES | YES |
| Unit tests for Group class | 0 | 1 hour | 1 hour | Axel | YES | YES |
| Create BlockMap class to handle multiple groups | 0 | 2 hours | 1 hour | Greg | YES | YES |
| Unit tests BlockMap class | 0 | 1 hour | 1 hour | Axel | YES | YES |
| Create Indexer class to phonetically encode data and store it in the appropriate Group | 0 | 3 hours | 2 hours | Greg | YES | YES |
| Unit tests for Indexer class | 0 | 1 hour | 1 hour | Axel | YES | YES |
| Research & spike different indexing/blocking methods | 0 | 2 days | 3 days | Greg | YES | YES |
| Implement indexing classes into the system | 0 | 3 hours | 4 hours | Greg | YES | YES |
| Research parallel processing methods in Java | 0 | 3 hours | 3 hours | Greg | YES | YES |
| Implement parallel processing for record pair comparisons | 0 | 2 hours | 2 hours | Greg | YES | YES |
| Create alternate weights | 0 | 1 hour | 1 hour | Greg | YES | YES |
| Add more functionality to Preprocessor class | 0 | 3 hours | 3 hours | Greg | YES | YES |
| Unit test Preprocessor class’ new functionality | 0 | 1 hour | 3 hours | Greg & Axel | YES | YES |
| Implement functionality to convert address abbreviations to their full-word counterparts | 0 | 2 hours | 2 hours | Greg | YES | YES |
| Create & implement properties file to store & read default variable values | 0 | 2 hours | 3 hours | Greg | YES | YES |
| Implement functionality to test different weight values | 0 | 3 hours | 3 hours | Greg & Axel | YES | YES |
| Create more unit tests & improve testing coverage | 3 | 2 days | 1 day | Axel | NO | NO |
| Simplify system | 4 | 3 days | 1 day | Greg & Axel | NO | NO |