| Finish reading the data matching book | 3 | 1 month | 2 weeks | NO | N/A |
| --- | --- | --- | --- | --- | --- |
| Research open-source data comparison frameworks / libraries | 3 | 3 weeks | 2 weeks | NO | N/A |
| Implement functionality to clean data for data-matching | 4 | 1 week | 1 day | NO | NO |
| Partition data into similar blocks (dependent on clean, standardized data) | 6 | 2 weeks | N/A | NO | NO |