| Implement performance measure to gauge how well our program matches records | 4 | 2 days | 2 days | YES | NO |
| --- | --- | --- | --- | --- | --- |
| Simplify the calculation of comparisons | 2 | 1 day | 1 days | YES | NO |
| Implement weights for each data field | 3 | 1 day | 1 day | YES | NO |
| Refactor & simplify codebase. Delete any unnecessary code. | 2 | 1 day | 3 hours | NO | NO |
| Create mock objects for unit testing | 6 | 2 days | N/A | NO | NO |