| Epic As a data platform I want a data matching algorithm that can compare several field values between a master record and another record As a data platform I want the algorithm to return a metric of confidence of a match to the master dataset so that it can be used to recommend potential matches to clients and remove duplicates As the platform is built in Java, Java must be used as the language to create the functionality | 3 | 5 months | NO |
| --- | --- | --- | --- |
| Load Data Process the given CSV files and store the data to be used for matching. The data should remain as un-altered as possible. | 0 | 1 week | YES |
| Partition Data To reduce complexity, partition data into similar blocks (common methods include phonetic encoding) | 0 | 2 months | YES |
| Compare Record Pairs Compare the similarity of records from each dataset. Find the top matches with respect to the master set. | 0 | 2 months | YES |
| Optimize The program should run as quickly as possible. Aim to have to scale over what’s necessary for our given data. | 3 | 1 month | NO |