| Fix number of comparisons bug | 0 | 1 hour | 30 minutes | Greg | YES | YES |
| --- | --- | --- | --- | --- | --- | --- |
| Finish Javadocs for all methods | 0 | 3 hours | 2 hours | Greg | YES | YES |
| Create Group for House accounts | 0 | 10 minutes | 10 minutes | Greg | YES | YES |
| Unit test house account groups | 0 | 20 minutes | 20 minutes | Greg | YES | YES |
| Standardize CSV Headers & Fix data bug | 0 | 1 hour | 1 hour | Greg | YES | YES |
| Create MatchRunner class to use for matching a master record to itself, to a single matching record, or multiple matching records | 0 | 1 hour | 1 hour | Greg | YES | YES |
| Refactor packages and classes in them | 0 | 10 minutes | 10 minutes | Greg | YES | YES |
| Create enums for CSV fields and weights | 0 | 20 minutes | 30 minutes | Greg | YES | YES |
| Implement functionality to select a field for indexing | 0 | 1 hour | 1.5 hours | Greg | YES | YES |
| Tweak TestIndexer to use separate data | 0 | 10 minutes | 10 minutes | Greg | YES | YES |
| Clean up directories | 0 | 5 minutes | 5 minutes | Greg | YES | YES |
| Unit test CompareRecord class | 0 | 1 hour | 1 hour | Axel | YES | YES |
| Create mock data for unit testing | 0 | 30 minutes | 30 minutes | Axel | YES | YES |
| Finish first draft of powerpoint | 0 | 3 hours | 5 hours | Greg & Axel | YES | YES |